## Slide 1
MPA Feature Delivery Decision Report
Date: 2026-03-01
Executive Summary
• MPA (Memory Parking Assist) functionality delayed due to perception collision issues | • Supplier MMT unable to resolve collisions with barriers, carts, metal horses on R6 architecture | • Decision required: Release with waiver (Px82.25) vs. Postpone to R7 (Px96)
Problem & Root Cause
Problem: MPA experiencing repeated delays due to unresolved collision detection issues | Latest Px82.20 model
Root Cause: **Primary Cause**: MMT unwilling to optimize further on R6 architecture | **Supp
Option 1: 1: Waiver Acceptance (Release
Pros: Feature delivered on time (2026 Q1) • Meets original project
Cons:
Cost: N/A | Time: N/A
Option 2: 2: Postpone to R7 (Release on
Pros: All safety issues resolved • Better user experience
Cons:
Cost: N/A | Time: N/A
Recommendation
Recommended: **Justification**:
Justification:
Decision: **Please approve**: Postpone MPA delivery from Px82.25 to Px96 (R7 release) **De