## Slide 1: IDC/Civic MPA OTA Rollout Overview
RDC Internal
Version 0807
Category | Option #1 ： Additional CIVIC SOP SW needed to fix the bugs | Option #2: Bug fixing within CIVIC.FUP1 SW, meanwhile disable MPA in IDC until CIVIC ready
Target CIVIC SW | SOP: E93.0 in 2025-4.0 | FUP1: E240.1 P#5 in 2026-1.0
Release Timing (MBOS Release) | GFB: 2025-4.0 (1st Dec. 2025) with High Risk | 2026-1.0 (1st Mar. 2026)
Leading Carline | V174 1st OTA | V540 SOP(1st Apr. 2026); V174 26/1 (31st May 2026);
Current issue need to be solved | MPA (MemoryParkAssist) in E091.0 prod does not show video stream DEF-16993340 [IDC6][V174][R11.4P072.10][MPA][HMI][CHN][20250723]Between popup and view this is one green light line DEF-17554795 [IDC6][V174][R11.4P072.12][MPA][HMI][CHN][NaviUI][20250807]The display learning distance does not match the actual learning distance DEF-17897989 | Issue will shown in SOP: [QHub_E92.0] There is still "Memory Parking" in navigation favouritelocation when Memory Parking is descoped in CHN DEF-17569102 Bugs have to be fixed in FUP1: MPA (MemoryParkAssist) in E091.0 prod does not show video stream DEF-16993340 [IDC6][V174][R11.4P072.10][MPA][HMI][CHN][20250723]Between popup and view this is one green light line DEF-17554795 [IDC6][V174][R11.4P072.12][MPA][HMI][CHN][NaviUI][20250807]The display learning distance does not match the actual learning distance DEF-17897989
SW branch impact | Need additional SOP SW release in SOP branch after MI | Enough time for SW branch stabilization
RD/Q Release | Limited time for bug fix during testing if issues occurred. | Feature can be fully tested Late feature release to customer
2025
2026
Juli
Aug.
Sept.
Okt.
Nov.
Dez.
Jan.
Febr.
März
Apr.
2025-02 R14
2025-03 R15
2025-04 R16
2026-0.1
15/1
2025-4.0
01/12
CIVIC SW FUP1. P#5
IDC SW
2026-1.1
15/4
V174
MI
MB.OS Releases
28.07
E92.1 CIVIC SOP3
26.09
P072.xx
2025-3.0
15/9
TBD
E93.0 CIVIC SOP3
2026-1.0
01/3
CIVIC SW SOP
HWC
2026-02 R18
12.11
E240.1 FUP1 P#5
2026-01 R17
07.01
P084.8x